EquiSplit is a full-stack expense-sharing platform built to demonstrate backend and full-stack engineering ability.

The end product should let users:

- create an account

- log in securely

- create expense groups

- invite or add members to groups

- add expenses paid by one user and split across multiple users

- calculate who owes whom

- minimize debts into the fewest reasonable settlement transactions

- mark debts as settled

- view expense history and current balances in a React dashboard

- run against a deployed backend and deployed database

The main resume story is:

I built a production-style full-stack financial ledger system with authentication, PostgreSQL transactions, relational schema design, debt optimization logic, API testing, CI/CD, Docker deployment, and a React frontend.

That is the important part.

WebSockets, Redis, Flutter, multi-currency, and fancy analytics are stretch goals, not MVP requirements.

# Final project scope

## Must-have MVP

### Frontend

- React

- TypeScript

- Vite

- Tailwind or simple CSS

- Login page

- Register page

- Dashboard

- Group list

- Group detail page

- Add expense form

- Expense history

- Balance summary

- Optimized settlement view

- Settle up action

### Backend

- Node.js

- TypeScript

- Express or Fastify

- REST API

- JWT authentication

- Password hashing

- PostgreSQL with Neon

- Prisma or Drizzle ORM

- Zod request validation

- Proper error handling

- Transactional expense creation

- Debt minimization algorithm

### Database

Tables:

- users

- groups

- group_members

- expenses

- expense_splits

- settlements

- balance_snapshots or computed balance views

- refresh_tokens, optional

- audit_logs, optional

### Deployment

- Backend on Google Cloud Run

- Frontend on Vercel

- Database on Neon

- Dockerfile for backend

- Environment variables

- GitHub repo

- README

- Architecture diagram

### Testing

- Unit tests for debt algorithm

- API tests for auth/groups/expenses

- At least basic database integration tests

- GitHub Actions running type checks and tests

# Stretch goals

Only add these after the core project works.

- WebSockets for real-time balance updates

- Redis Pub/Sub for scalable WebSocket fanout

- Multi-currency expense support

- Email invitations

- Flutter mobile client

- Better analytics dashboard

- Audit logs

- Admin/debug panel

- Rate limiting

- OpenAPI/Swagger docs

# Major functional phases

## Phase 1: Project setup and architecture

Goal: create the repo, choose the stack, define the schema, and get the basic backend/frontend running.

You should finish with:

- monorepo created

- backend boots locally

- frontend boots locally

- database connected

- initial schema designed

- first migration working

## Phase 2: Auth and user system

Goal: users can register, log in, and access protected API routes.

You should finish with:

- register route

- login route

- hashed passwords

- JWT auth

- auth middleware

- protected test route

- frontend login/register flow

## Phase 3: Groups and membership

Goal: users can create groups and belong to groups.

You should finish with:

- create group

- list my groups

- view group detail

- add group member by email

- permission checks

- frontend group dashboard

## Phase 4: Expense ledger

Goal: users can add expenses and split them across members.

You should finish with:

- expenses table

- expense splits table

- create expense API

- database transaction for expense creation

- get group expenses

- frontend add expense form

- frontend expense history

This is one of the most important phases.

## Phase 5: Balance calculation and debt optimization

Goal: the backend calculates net balances and optimized settlements.

You should finish with:

- calculate each user’s total paid

- calculate each user’s total owed

- calculate net balance

- separate debtors and creditors

- generate optimized settlement list

- display results in frontend

This is the project’s main non-generic technical feature.

## Phase 6: Settlement workflow

Goal: users can mark debts as settled.

You should finish with:

- settlement table

- create settlement route

- update balances after settlement

- settlement history

- frontend “Settle up” action

## Phase 7: Testing and correctness

Goal: prove the project is not a toy.

You should finish with:

- unit tests for debt minimization

- API integration tests

- auth tests

- expense creation tests

- transaction correctness tests

- test database setup

This phase matters a lot for backend jobs.

## Phase 8: Deployment

Goal: make the app publicly demoable.

You should finish with:

- backend deployed to Google Cloud Run

- frontend deployed to Vercel

- Neon database connected

- production environment variables configured

- deployed app works end-to-end

## Phase 9: Polish and resume packaging

Goal: make the project easy for employers to understand.

You should finish with:

- strong README

- architecture diagram

- database schema diagram

- screenshots

- demo video or GIF

- resume bullets

- short LinkedIn/GitHub project description

## Phase 10: Stretch goals

Goal: add differentiators only after everything else works.

Possible additions:

- WebSockets

- Redis Pub/Sub

- multi-currency

- email invitations

- Flutter client